Traeden Overly, Pierce Walker, Patrick Petty, Nathan Moore

Section 3 Group 13

403 Project Part 2

**Division of Duties:**

Traeden: Submit the assignment, Landing Page, Bootstrap theme, Dynamic info page

Pierce: Create dynamic info page, Database display page

Patrick: ERD’s, Customer info form, Database communicating with website, help with debugging

Nate: Login Page, Database structure

**Schedule for completion:**

11/13/2023

* Landing Page
* Login Page

11/18/2023

* Polished landing page
* Page with form for customers to put info in
* Create database structures

11/29/2023

* Dynamically created info page based on user age/talent interest
* Functioning login page
* Page to display customer database with form to add database records. An edit button will show only if the admin is logged in, but the add record button will show with any valid login

12/2/2023

* Fully functioning information transfer from website to database

12/14/2023

* Turn it in!

**Database Layout:**

- Table: Customers

- Table: Employee Logins

-Table: Permissions

\*ERD found in the folder

**List of Views:**

* Landing Page
* Login Page
* Page with form for customers to put info in
* Dynamically created info page based on user age/talent interest
* Database display and edit admin page
* Meet the team page, talking about the employees.

\*Source code and screenshots of our landing page and Log in page are found in the folder.